## Slide 1
STRATEGIC INITIATIVE | 2026
GRC Program
Modernization Roadmap
From Compliance Function to Strategic Business Enabler
Prepared for the CISO | March 2026 | CONFIDENTIAL
2026
Transformation Year
4
Strategic Phases
12
Key Initiatives

## Slide 2
Agenda
CONFIDENTIAL | GRC Program Modernization Roadmap 2026
2
01
Executive Summary
Current state, vision, and strategic objectives
02
Organizational Structure
Team roles, reporting lines, capability mapping
03
Critical Gaps Analysis
GRC-Engineering disconnect, Customer Trust, maturity
04
Strategic Roadmap
Q1-Q4 phased plan with milestones and deliverables
05
Customer Trust Transformation
Revenue enablement, tooling, knowledge base
06
GRC-as-Code & Automation
Policy-as-code, CI/CD integration, engineering partnership
07
Metrics & Value Framework
KPIs, dashboards, business value measurement
08
Risks & Dependencies
Implementation risks, resource needs, change management
09
Investment & ROI
Resource requirements, expected returns, timeline
10
Next Steps & The Ask
30-day action plan, CISO requests, success criteria

## Slide 3
Executive Summary
CONFIDENTIAL | GRC Program Modernization Roadmap 2026
3
CURRENT STATE
GRC operates as isolated compliance function with no engineering integration
Manual, check-the-box audit processes with no automation or policy-as-code
Customer Trust uses fragmented tooling (Onboard, Conveyor, Trust Center)
No revenue impact tracking despite handling deal-blocking questionnaires
No GRC team members understand product, tech stack, or SDLC
TPRM and Internal Audit lack standardized baselines and KPIs
No existing roadmap, strategy, or maturity model in place
TARGET STATE (END OF 2026)
GRC embedded in engineering with policy-as-code in CI/CD pipelines
Automated compliance evidence collection and continuous monitoring
Unified Customer Trust platform with revenue-linked dashboards
Standardized response library reducing questionnaire TAT by 60%
Technical GRC expertise integrated into product and sprint planning
Risk-quantified TPRM with automated vendor assessments and tiering
Mature, metrics-driven program aligned to NIST CSF and ISO 27001
STRATEGIC VISION: Transform GRC from a reactive cost center into a proactive, revenue-enabling, engineering-integrated strategic function.

## Slide 4
Organizational Structure & Team
CONFIDENTIAL | GRC Program Modernization Roadmap 2026
4
CISO
Chief Information Security Officer
Chelsea Main
Security Engineering
You (Sr. Dir. GRC)
GRC Program Lead
Damian King
Security Operations
Steve Hammonds
BC/DR
Doug Matkins
TPRM
Janet De Lara
Internal Audit
Customer Trust
Trust & Questionnaires
Eni Smigielska
Russ Johnson
Marcin Lachowicz
Amine Gherabi
Governance (Paolo DiRosa)
Barbara A-O, Mateusz Toczek
KEY OBSERVATION: No technical/engineering expertise within GRC team. Customer Trust lacks a dedicated lead since Jodi's departure. Peer alignment with Security Engineering is critical.

## Slide 5
Critical Gaps Analysis
CONFIDENTIAL | GRC Program Modernization Roadmap 2026
5
CRITICAL
GRC-Engineering Disconnect
No GRC personnel understand product, tech stack, or SDLC
Not invited to sprint planning or architecture reviews
Manual audit processes, no automation or continuous monitoring
No embedded GRC presence in engineering org
Compliance is after-the-fact, not integrated
BUSINESS IMPACT
Findings discovered late; engineering views GRC as blocker
HIGH
Customer Trust Fragmentation
3 fragmented tools: Onboard, Conveyor, Trust Center
Work in Jira but no ROI or revenue tracking
Deal numbers visible, no revenue impact metrics
No standardized legal-approved answer library
No dedicated lead after Jodi's departure
BUSINESS IMPACT
Slower deal cycles, duplicated effort, no demonstrated value
HIGH
Program Maturity & Operations
No roadmap, maturity model, or strategic plan existed
TPRM/Audit lack baselines and performance KPIs
BC/DR needs validation against current threats
No risk quantification (e.g. FAIR) methodology
Governance not integrated with risk/compliance workflows
BUSINESS IMPACT
Reactive posture; cannot prioritize investments

## Slide 6
Strategic Roadmap Overview
CONFIDENTIAL | GRC Program Modernization Roadmap 2026
6
Q1 2026
Q2 2026
Q3 2026
Q4 2026
Phase 1: Foundation
Assess & Baseline
GRC maturity assessment (NIST CSF)
Map Customer Trust tools & workflows
Document TPRM/audit/BC-DR processes
Team capability & skill gap analysis
Tech stack education for GRC team
Define KPI framework and baselines
Phase 2: Quick Wins
Deliver Visible Value
Launch revenue-tracking dashboard
Build questionnaire response library
Embed GRC in engineering meetings
TPRM vendor tiering & risk scoring
Audit cadence + internal KPI reporting
Deploy initial automated evidence collection
Phase 3: Automation
Scale Through Technology
Policy-as-code in CI/CD pipeline
Automate compliance evidence gathering
Consolidate Customer Trust tooling
Launch continuous control monitoring
Integrate risk quantification (FAIR)
Build GRC-Engineering workflows
Phase 4: Optimize
Mature & Demonstrate Value
Full GRC-as-Code maturity
Executive value dashboards (risk+revenue)
Proactive risk identification
Advanced vendor risk automation
Maturity re-assessment & 2027 planning
Team certification program complete

## Slide 7
Customer Trust Transformation
Evolve from reactive questionnaire processing to proactive revenue enablement
CONFIDENTIAL | GRC Program Modernization Roadmap 2026
7
Tooling Consolidation
Current: Onboard, Conveyor, Trust Center - fragmented
Target: Single pane of glass for all trust activities
Action: Evaluate consolidation (Vanta, Drata, SafeBase)
Action: Centralize artifacts in one customer portal
Metric: Reduce tools from 3+ to 1-2 platforms
Revenue Dashboard
Current: Deal numbers in Jira, no revenue impact
Target: Real-time dashboard linking to deal value
Action: Integrate Jira with CRM for attribution
Action: Track TAT, SLA, deal-stage correlation
Metric: Demonstrate revenue enablement value
Knowledge Base
Current: Ad-hoc responses, no standard library
Target: 200+ legal-approved response library
Action: Catalog top recurring questions
Action: Implement AI-assisted completion
Metric: 60% reduction in turnaround time
60%
TAT
Reduction
$TBD
Revenue
Enabled/Qtr
95%
SLA
Compliance
1-2
Consolidated
Platforms
200+
Standardized
Responses

## Slide 8
GRC-as-Code & Engineering Integration
CONFIDENTIAL | GRC Program Modernization Roadmap 2026
8
Policy-as-Code in CI/CD Pipeline
Code
Commit
▶
Policy
Check
▶
Security
Scan
▶
Evidence
Log
▶
Deploy
Partner with Chelsea Main (Security Eng) on pipeline integration
Implement OPA with Rego policies for automated compliance
Auto-generate evidence from CI/CD execution logs
GRC-friendly dashboards from engineering telemetry
Engineering Integration Phases
Phase 1: Learn
Tech stack education (architecture, languages, cloud)
Shadow standups and sprint planning
Map compliance to engineering workflows
Phase 2: Embed
GRC liaison in architecture reviews
Bi-weekly GRC-Engineering working group
Shared Slack channels and documentation
Phase 3: Automate
Policy-as-code in CI/CD pipelines
Automated evidence replaces manual audits
Self-service compliance for engineering
INDUSTRY BEST PRACTICES - GRC AUTOMATION
Shift-Left Compliance: Integrate checks early in SDLC, not at deployment gate
Continuous Compliance: Replace point-in-time audits with real-time monitoring (NIST SP 800-137)
Evidence-as-Code: Generate audit evidence from infrastructure-as-code and CI/CD logs
Risk-Based Prioritization: Use FAIR or similar quantitative models to prioritize by business impact

## Slide 9
Metrics & Value Framework
CONFIDENTIAL | GRC Program Modernization Roadmap 2026
9
$
Revenue & Business Value
Revenue Enabled
Deal value for completed questionnaires/quarter
Questionnaire TAT
Avg turnaround time (target: <5 business days)
Deal Acceleration
Reduction in sales cycle days
Cost Avoidance
Estimated regulatory fines/breaches avoided
O
Operational Excellence
Automation Rate
% evidence collected automatically vs. manually
Audit Readiness
Time to produce full evidence package
TPRM Coverage
% of vendors assessed within risk framework
Control Effectiveness
% controls passing continuous monitoring
R
Risk & Maturity
Program Maturity
NIST CSF maturity score (target: Tier 3)
Risk Posture
Quantified risk trend (FAIR methodology)
Finding Closure
Mean time to remediate findings
Policy Currency
% policies reviewed within cycle
DASHBOARD DELIVERY: Executive dashboard (monthly CISO) | Operational dashboard (daily team use) | Customer Trust revenue dashboard (sales alignment)

## Slide 10
Risks, Dependencies & Change Management
CONFIDENTIAL | GRC Program Modernization Roadmap 2026
10
ID | RISK DESCRIPTION | LIKELIHOOD | IMPACT | MITIGATION STRATEGY
R1 | Engineering resistance to GRC integration | Med | High | Start with value-add automation, not mandates. CISO sponsorship.
R2 | Insufficient budget for platform/tooling | Med | High | ROI business case from revenue data. Phase investments.
R3 | Team skill gaps delay GRC-as-Code | High | Med | Partner with Security Eng. External training. Targeted hires.
R4 | Customer Trust capacity during transformation | Med | Med | Protect BAU capacity. Automate low-value tasks first.
R5 | Nathan's return creates role ambiguity | Low | High | Document decisions, maintain CISO transparency.
R6 | Tool consolidation disrupts Customer Trust SLAs | Med | Med | Parallel run during migration. Phased rollout.
Key Dependencies
CISO sponsorship and executive air cover for cross-functional initiatives
Security Engineering (Chelsea Main) partnership for CI/CD and tooling integration
Budget approval for GRC platform investment and team training
CRM access (Salesforce/HubSpot) for Customer Trust revenue attribution

## Slide 11
Investment Requirements & Expected ROI
CONFIDENTIAL | GRC Program Modernization Roadmap 2026
11
Investment Areas
GRC Platform & Tooling
Customer Trust platform consolidation/upgrade
GRC automation platform (policy-as-code)
Dashboard and reporting infrastructure
TPRM automation and vendor risk platform
People & Skills
GRC-Engineering technical training program
Technical GRC Engineer hire (policy-as-code)
Customer Trust team lead recruitment
Industry certifications (CISA, CRISC, CISSP)
Process & Consulting
NIST CSF maturity assessment (external)
FAIR risk quantification implementation
Change management for engineering integration
Expected Return on Investment
Revenue Enablement
Faster questionnaire completion accelerates deal closure. Tracking quantifies exact contribution.
Cost Avoidance
Automated compliance reduces audit prep costs 40-60%. Continuous monitoring prevents findings.
Risk Reduction
Quantified risk posture improvement. Proactive identification reduces incident likelihood.
Operational Efficiency
GRC-as-Code eliminates 60%+ manual tasks. Capacity redirected to strategic work.
Competitive Advantage
Strong trust posture as sales differentiator. Self-service portal reduces friction.
VALUE DELIVERY TIMELINE
30 Days: Gap assessment, baseline KPIs
90 Days: Revenue dashboard, response library v1, engineering embeds
180 Days: Automation POC in CI/CD, TPRM tiering, TAT improvement
365 Days: Full GRC-as-Code, executive dashboards, maturity improvement

## Slide 12
Immediate Next Steps & The Ask
CONFIDENTIAL | GRC Program Modernization Roadmap 2026
12
30-Day Action Plan
Week 1-2: Stakeholder Alignment
1:1 meetings with all direct reports
Alignment with Chelsea Main and Damian King
Customer Trust team assessment + interim lead plan
Review all existing documentation and artifacts
Week 2-3: Assessment & Baseline
GRC maturity assessment (NIST CSF)
Map Customer Trust workflows and tools
Document TPRM, audit, BC/DR processes
Identify compliance obligations and certifications
Week 3-4: Quick Win Launch
Initiate revenue tracking dashboard development
Begin response library (top 50 questions)
Schedule first GRC-Engineering touchpoints
Present initial findings to CISO
The Ask from CISO
Endorse this roadmap as official 2026 GRC strategic plan
Executive sponsorship for Engineering integration
Approve budget for platform evaluation and training
Support hiring: Technical GRC Engineer + Trust lead
Facilitate intros to product/engineering leadership
Monthly roadmap review cadence (30-min)
Success Criteria (12 Months)
GRC maturity improvement (baseline to Tier 3)
Customer Trust TAT reduced by 60%
Revenue attribution dashboard operational
Policy-as-code in at least one CI/CD pipeline
100% critical vendors assessed in TPRM framework

## Slide 13
Appendix: Industry Best Practices & Frameworks
CONFIDENTIAL | GRC Program Modernization Roadmap 2026
13
Framework Alignment
NIST CSF 2.0 - Primary maturity model and governance backbone
ISO 27001:2022 - ISMS alignment for certification
SOC 2 Type II - Automated evidence collection
NIST SP 800-53 Rev. 5 - Comprehensive control catalog
FAIR - Quantitative risk analysis methodology
GRC Technology Trends
GRC-as-Code: OPA, Rego, Terraform Sentinel, AWS Config
Continuous Compliance: Real-time monitoring
AI-Assisted Trust: LLM-powered questionnaire completion
Unified Platforms: Converged risk/compliance/audit
Trust Centers: Self-service security transparency
Organizational Best Practices
Shift-Left: Embed compliance in SDLC
Three Lines Model (IIA): Clear governance delineation
Risk-Based: Prioritize high-impact controls
Value-Driven: Measure business outcomes, not checklists
Cross-Functional: GRC as partner to Eng/Product/Sales
Reference Standards
NIST SP 800-137: Continuous Monitoring (ISCM)
ISACA COBIT 2019: Enterprise IT governance
IIA Three Lines Model: Risk governance guidance
CISA Cybersecurity Performance Goals
CSA CCM: Cloud-specific control mapping